## Slide 1: Community Center Study
Town Meeting
March 29, 2014

## Slide 2: Beginnings

## Slide 3: Community center feasibility study
Committee appointed May 2011
Final report July 2012
Identified key limitations
  Serious deficiencies identified (Bemis)
Potential solutions identified

## Slide 4: State of the Town, November 2013
Explored facility needs
  COA: Serious needs – short and long term
  PRD: Stable short term; long term uncertain
Potential solutions
  Shared space vs. separate
  New facility at Hartwell or South Lincoln
  Use existing buildings
    Decentralized
    Expanded

## Slide 5: Selectmen’s takeaway
Short term: improve conditions at Bemis Hall
  Parking and lighting improvements
  Crosswalk safety
  CPC Proposal for Bemis basement
Long term
  Evaluate multiple options
  Give Town opportunity to choose final design

## Slide 6: process
Form study committee 2014
  Rely on findings from 2012 report
  Hire planning & architectural consultants
  Community outreach
Bring options to Town for discussion 2015
  Specific options, with associated costs
  Request funds to pursue final design
  Continue outreach
Vote on final design plans 2016

## Slide 7: Scope of Work
Consulted with professionals and other towns
$75,000
  Hire planning and architectural consultants
  Confirm reasonable options
  Develop options to a concept level
  Prepare rough site plans and concept drawings
  Compare relative merits and costs
  Multiple public input sessions

## Slide 8: Please vote yes
Allows us to proceed
Appoint Committee
Interview consultants May/June
Award consulting contract summer/early fall
Return to Town Meeting 2015